Frontpage
Status from
the IPTV probe project
Bifrost Workshop 2010
d.27/1-2010
by
Jesper Dangaard Brouer <jdb@comx.dk>
Master of Computer Science
ComX Networks A/S
ComX Networks A/S

---
background
Background
- Last Bifrost Workshop (18/3-2009)
  - Presentation about
    - issues with multicast drops
    - developed tools to detect drops
- What happened since last time?
  - Well...
    - ... I have played a lot with 10GbE ;-)
    - ... have completed milestone 1

---
Milestones
Milestone 1: Measure the drops
  - Implemented in Wirehark
  - Implemented in Kernel as iptables module
- Milestone 2: Measure the bursts
  - Plan to impl. RFC4445 definition of “Delay Factor”
- Milestone 3: Smooth out the bursts
  - Challenging due to variable bit-rate streams

---
Milestone 1: Detect Drops
- Kernel module “mp2t” finished
  - in production a long time
  - Very fast, DPI (Deep Packet Inspection)
  - ATOM 330 10% CPU load, two NICs, 2x 600Mbit/s
  - but, last week started, collecting data
    - and storing centrally
- Wireshark
  - Improved drops detection, since last time

---
Trick: Use settop box as probes
- See what the customer sees
  - As many probes as customers
  - But only one channel at a time
- Trick: The settop box runs Linux
  - local tool support asking for “sync errors”
  - install small bash script
    - periodically poll, and submit result back central
- It works!

---
Settox boxes as probes

---
Still need probes
- Still need probes, in the network
  - need to identify the network segment
  - introducing the packet drops
- Central logging
  - probes drop detection
    - status:
      - collector daemon is working
      - user interface still missing (in progress)

---
Milestone 2: Wireshark
- Wireshark
  - Implemented decoding PCR clock
    - PCR tell us which speed
      - the streamer intended for this signal
      - thus, know the optimal inter-packet arrival time
    - patches not accepted :-(
    - No easy burstiness detect impl. yet
      - Advanced use of “IO graph” can show it

---
Milestone 2: Kernel module
- Next stage is burstiness
  - First decode PCR clock
    - optimal intergap for the stream
    - comparing, with network packet intergaps

---
Milestone 3: The shaper
- To early to say if it ever happens?!
- Need experience from
  - real-life precision of the PCR signal quality,
  - hoping, use PCR clock
  - reclock signal, by delaying one PCR clock

---
The End
The End
This was the last talk...
... thank you for staying a wake ;-)
81.161.128/0/18
82.211.224.0/19
195.135.216.0/22
87.72.0.0/16

---
Wireshark IO-graph
Menu: Statistics → IO Graph → Tick Interval 0.001

---
Who Am I
Who am I
- Name: Jesper Dangaard Brouer
  - Edu: Computer Science for Uni. Copenhagen
    - Focus on Network, Dist. sys and OS
  - Linux user since 1996, professional since 1998
    - Sysadm, Developer, Embedded
  - OpenSource projects
    - Author of
      - ADSL-optimizer
      - CPAN IPTables::libiptc
    - Patches accepted into
      - Linux kernel, iproute2, iptables and Wireshark